# Warehouse Wizard WMS Proposal

Cloud-Hosted Warehouse Management System

Prepared for: Matthew Hunte | Prepared by: Russell Hunte | July 2026

# Table of Contents

1. Executive Summary

2. Business Challenge

3. Proposed Solution

4. Core Features & Capabilities

5. Investment & Pricing Options

6. Implementation Roadmap

7. Why Warehouse Wizard

8. Next Steps

# 1. Executive Summary

Dear Matthew,

Thank you for the opportunity to present the Warehouse Wizard Warehouse Management System. This proposal outlines a practical, cloud-hosted solution designed to help you move from manual, spreadsheet-based processes to a more structured, efficient, and scalable system.

Warehouse Wizard addresses common challenges facing growing distribution businesses: improving visibility into where products are stored, supporting better space utilization, helping reduce picking errors, and maintaining operational control as your business scales.

Our recommended Starter Package — now enhanced with the Cycle Counting module — provides broad warehouse control at BBD $300 per month with a first-year investment of BBD $5,850, supporting near-term operational improvements and long-term scalability.

# 2. Business Challenge

Many growing distribution businesses face significant operational challenges when relying on manual warehouse management methods:

- Staff uncertainty about product locations leading to time waste and frustration

- Misplaced or forgotten inventory resulting in lost sales opportunities

- Inefficient warehouse space utilization reducing storage capacity

- Increased picking and dispatch errors affecting customer satisfaction

- Inadequate receiving documentation creating inventory discrepancies

- Limited management visibility into warehouse operations and performance

- Time-consuming stock counts disrupting daily operations

These challenges can become more expensive as warehouse operations grow. The cost of inefficiency can compound - what starts as minor inconveniences may evolve into operational bottlenecks that impact customer service, staff productivity, and business profitability.

# 3. Proposed Solution

Warehouse Wizard provides a structured, cloud-hosted warehouse management system built around your physical warehouse layout. The system supports day-to-day warehouse operations by providing:

## Complete Location Management

The system represents your warehouse structure including zones, aisles, racks, bays, levels, and depth positions. Storage locations are mapped and tracked, helping staff locate products faster and make better use of available space.

## Guided Product Assignment

Warehouse Wizard uses product characteristics (size, weight, category, storage requirements) and warehouse constraints (capacity, accessibility, safety) to suggest suitable storage locations. This guided assignment can reduce handling time and improve warehouse organization.

## Operational Control & Visibility

Tracking of receiving, movement, picking, and dispatch activities provides management with up-to-date visibility into warehouse operations. Actions can be recorded with user accountability, supporting an audit trail.

## Cycle Counting & Inventory Accuracy

The Cycle Counting module replaces disruptive full-warehouse stock takes with small, scheduled counts performed continuously throughout the year. Staff are guided to count specific locations or product groups on a rolling basis, discrepancies are flagged and reconciled with a full audit trail, and inventory accuracy is tracked over time — keeping stock records reliable without halting daily operations.

# 4. Core Features & Capabilities

| Feature Category | Key Capabilities |
| --- | --- |
| Warehouse Setup | - Create zones, aisles, racks, levels, and depth positions - Assign names or codes to every storage space - Mark spaces as available, occupied, reserved, or blocked - Identify special storage areas (cold storage, fragile goods, bulk storage) |
| Inventory Control | - Product master file with SKU, barcode, and specifications - Up-to-date stock search by product, location, supplier, or category - Stock movement tracking with an audit history - Stock adjustment and count management |
| Operations | - Receiving with automatic location assignment suggestions - Pick list generation with suggested warehouse locations - Dispatch tracking and documentation - User permissions and role-based access control |
| Cycle Counting | - Scheduled rolling counts by location, zone, or product group - Guided count tasks assigned to staff with barcode verification - Automatic variance flagging and approval-based reconciliation - Inventory accuracy tracking and count history reporting |
| Reporting & Analytics | - Inventory reports by product and location - Warehouse utilization and space availability reports - Movement history and audit trails - Slow-moving stock and low-stock alerts |

# 5. Investment & Pricing Options

Warehouse Wizard offers three investment levels to match your operational requirements and growth trajectory:

| Package | Monthly Cost | Setup Fee | First Year Total |
| --- | --- | --- | --- |
| Starter + Cycle Counting (Recommended) | $300 | $2,250 | $5,850 |
| Starter Package | $250 | $1,500 | $4,500 |
| Professional Package | $750 | $8,900 | $17,900 |
| Enterprise Package | From $3,500 | From $18,000 | From $60,000 |

## Recommended: Starter Package

Based on your operational requirements, we recommend the Starter Package. This package is the ideal entry point for growing distribution businesses — providing practical day-to-day warehouse control at a cost-effective rate, with a soft start promotion in Year 1.

The Starter package includes:

- Receiving — guided inbound processing with location assignment

- Put-away — product placement with location suggestions

- Inventory — real-time stock visibility by product and location

- Moves & Transfers — internal stock movement tracking

- Picking — pick list generation with warehouse location guidance

- Cycle Counting — scheduled rolling counts to keep inventory accurate without full stock takes

- Barcode scanner support and user permissions

# 6. Implementation Roadmap

Our 6-phase implementation approach is designed to support a smooth deployment with minimal disruption to your operations. The Starter Package typically requires 4-8 weeks for complete implementation.

## Phase 1: Discovery & Warehouse Mapping (Week 1)

- Review warehouse layout and identify zones, aisles, racks, and storage types

- Confirm product categories and storage rules

- Define users and permission levels

- Agree on initial system configuration

## Phase 2: Cloud System Setup (Weeks 2-3)

- Create and configure your Warehouse Wizard cloud environment

- Set up warehouse structure and storage positions

- Create user accounts and test system access

- Validate all core functions

## Phase 3: Product Data & Inventory Setup (Week 4)

- Import product master file including SKU, barcode, description, and specifications

- Assign products to storage locations based on agreed put-away rules

- Conduct opening stock count and load initial inventory balances

- Verify data accuracy and resolve any discrepancies before go-live

- Configure cycle count schedules, count zones, and variance thresholds for the Cycle Counting module

## Phase 4: Staff Training (Week 5)

- Conduct role-based training sessions for warehouse staff, supervisors, and managers

- Train users on receiving, picking, dispatch, stock counting, and reporting workflows

- Confirm barcode scanner setup and test with all user devices

- Sign off on training completion with key users before go-live

## Phase 5: Go-Live & Hypercare Support (Weeks 6-7)

- Transition warehouse operations to live system with dedicated support on-hand

- Monitor system performance and resolve any day-one issues promptly

- Provide daily check-ins with your team during the first two weeks of operation

- Confirm all core workflows are operating correctly under real-world conditions

## Phase 6: Post-Implementation Review (Week 8)

- Conduct a structured review session with your team to assess system performance

- Identify and address any configuration adjustments or workflow refinements needed

- Confirm handover to ongoing support and document any outstanding items

- Agree on ongoing support arrangements and escalation procedures

# 7. Why Warehouse Wizard

Warehouse Wizard is built for practical warehouse control. Unlike complex enterprise systems that overwhelm users with unnecessary features, Warehouse Wizard focuses on answering the questions that matter every day:

"Where is the product?" • "How much do we have?" • "Where should this item go?"

"Who moved it?" • "What needs to be picked?" • "What space is available?"

## Key Advantages

- Cloud-hosted deployment - No server infrastructure required, faster implementation, automatic updates

- Scalable architecture - Grows with your business from single warehouse to multi-location operations

- Practical focus - Designed for day-to-day warehouse operations, not unnecessary complexity

- Cost-effective - Professional capabilities without enterprise complexity and cost

- Structured implementation approach - Clear rollout process with training and support

# 8. Next Steps

To move forward with the Warehouse Wizard implementation, I recommend the following approach:

## Immediate Actions

- Schedule a warehouse walkthrough to review your current layout and discuss specific requirements

- Confirm the Starter Package meets your operational needs and budget requirements

- Review implementation timeline and identify optimal go-live timing for your business

## Investment Summary

Starter Package with Cycle Counting: BBD $300 per month

Implementation and setup: BBD $2,250

Estimated first-year investment: BBD $5,850

Cycle Counting module add-on: BBD $50 per month + BBD $750 one-time implementation (included in the figures above)

## Commercial Terms (Refunds, Support & Non-Payment)

Minimum term: This subscription is offered on a 12-month term.

Refund policy: Subscription and implementation fees are committed upon engagement. As work begins immediately upon sign-off, fees paid are not refundable if a project is paused or discontinued after commencement. We are committed to delivering value and will work closely with you to ensure the system meets your needs.

Stabilization support: If issues arise after go-live that prevent normal use of agreed core functions, we will work with your team to stabilize the system through configuration adjustments, troubleshooting, and defect fixes until it is operating as expected. This applies where the system is used as intended and standard requirements (internet connectivity, compatible devices, and accurate data) are in place.

Non-payment: Invoices are due on the agreed dates. If an account falls significantly overdue, we will contact you to discuss the situation. Where a balance remains unresolved after reasonable notice, we reserve the right to temporarily suspend access until the outstanding amount is settled. We will always aim to communicate early and work with you on any payment concerns.

I would be pleased to discuss the next steps, review your warehouse requirements in detail, and confirm the best package for your operation. Please feel free to contact me directly with any questions.

This proposal is valid for 30 days from the date of issue (July 2026). Pricing and terms are subject to change after this period.

Regards,

Russell Hunte

Warehouse Wizard Implementation Specialist and Developer

Email: threedesign2023@outlook.com

## Proposal Acceptance

By signing below, you confirm your acceptance of the Warehouse Wizard Starter Package as described in this proposal, including the commercial terms outlined above.

Client Name: ___________________________________________

Signature: _____________________________________________

Date: __________________________________________________